Project: Hyper-Personalized Customer Experience & Churn Prediction Engine

Enhanced with Integrated Decision Engine & Proactive Intervention System

Real-World Focus: Build an intelligent customer experience system that not only analyzes behavior but actively works to improve customer retention through automated, personalized interventions.

Phase 1: Intelligent Data Foundation & Temporal Feature Engineering

1.1 Strategic Dataset Integration

Enhanced Dataset Strategy:

- Combined Dataset Approach: Integrate rees46 behavioral data with Olist transactional history for comprehensive customer journey mapping

- Synthetic Data Extension: Generate synthetic customer response data to simulate intervention outcomes and create feedback loops

- Temporal Alignment: Unified timestamp processing across datasets for consistent sequence analysis

1.2 Advanced Database Architecture

Enhanced Database Design:

- PostgreSQL with TimescaleDB Extension: Optimized for time-series analysis and rolling window calculations

- Expanded Schema Design:

  - customer_features_daily: Time-series feature store with daily updated metrics

  - intervention_logs: Track marketing actions and customer responses for learning

  - segment_transitions: Customer migration patterns between segments over time

- Temporal Indexing: Optimized indexes for time-window queries and sequence analysis

1.3 Advanced Feature Engineering Framework

Enhanced Feature Categories:

Temporal Intelligence Features:

- Rolling RFM metrics across multiple time windows (7, 30, 60, 90 days)

- Behavioral velocity metrics (activity acceleration/deceleration trends)

- Seasonality-adjusted engagement patterns

- Customer lifetime value projections with confidence intervals

Sequence Analysis Features:

- Purchase pathway patterns and conversion timelines

- Time-between-event analysis for engagement gaps

- Behavioral session clustering and pattern recognition

- Cross-category purchase sequence modeling

Adaptive Churn Labeling System:

- Segment-Specific Thresholds:

  - Loyal Customers: 90-day inactivity period

  - Discount Seekers: 30-day inactivity period

  - New Customers: 45-day evaluation period

- Probabilistic Churn Scoring: Continuous risk assessment vs. binary classification

- Multi-Time-Horizon Analysis: 30/60/90-day churn probability forecasts

Phase 2: Integrated Model Ecosystem with Causal Logic

2.1 Predictive Customer Segmentation with Future-State Forecasting

Enhanced Segmentation Approach:

Dual-Timeframe Clustering:

- Current State Analysis: Traditional RFM + engagement metrics

- Future State Prediction: Facebook Prophet time-series forecasting of 3-month future customer values

- Integrated Clustering: Combine current and predicted future states for proactive segment identification

Dynamic Segment Definitions:

- Loyal Champions: High current & predicted value (retention focus)

- Growth Potential: Low current, high predicted value (activation focus)

- At-Risk Loyalists: High historical value, declining trajectory (win-back focus)

- Discount Seekers: Transaction-driven, predictable patterns (promotion focus)

Segment Transition Modeling:

- Markov chain analysis for predicting customer migration between segments

- Intervention impact simulation on transition probabilities

- Resource allocation optimization based on predicted segment changes

2.2 Context-Aware Recommendation Engine with Churn Prevention Logic

Enhanced Recommendation Strategy:

Multi-Objective Optimization:

- Churn-Prevention Mode: Recommendations weighted by retention impact for high-risk customers

- Revenue Optimization: Cross-sell/up-sell focus for stable customers

- Discovery Enhancement: New category exploration for engaged customers

- Win-Back Strategy: Proven re-engagement products for declining customers

Intelligent Recommendation Weighting:

- Dynamic priority adjustment based on real-time churn risk scores

- Segment-specific suggestion strategies (replenishment vs. discovery)

- Sequence-aware next-best-action recommendations based on customer journey stage

2.3 Causal Churn Prediction with Intervention Planning

Enhanced Prediction Framework:

Advanced Modeling Approach:

- Segment-Specific Classifiers: Separate models tailored to different customer archetypes

- Multi-Time-Horizon Predictions: 30/60/90-day risk assessments for strategic planning

- Temporal Cross-Validation: Time-aware testing to prevent data leakage

Explainable AI with Actionable Insights:

- Counterfactual Explanations: "What-if" scenarios showing intervention impact

- Business-Actionable Recommendations: Specific intervention strategies with expected outcomes

- Confidence Scoring: Probability-weighted action suggestions

Phase 3: Closed-Loop Decision Engine & Proactive Intervention System

3.1 CustomerDecisionEngine Core Intelligence

Enhanced System Architecture:

Integrated Decision Pipeline:

- Real-Time Customer State Assessment: Current segment, churn risk, behavioral trends

- Intervention Opportunity Analysis: Action type, timing, expected impact calculation

- Personalization Strategy Development: Message, offer, and channel optimization

- Execution Planning: Campaign integration, sequencing, success measurement

Automated Business Rules Engine:

- Risk-based intervention triggers with segment-specific thresholds

- Dynamic action prioritization based on customer value and risk level

- Resource constraint awareness and optimization

3.2 Proactive Intervention Framework with Feedback Loops

Enhanced Intervention System:

Intelligent Action Triggers:

- High-Risk Customers (>80% churn probability): Immediate win-back campaigns with personalization

- Medium-Risk Customers (40-80%): Strategic nurture sequences over 7-14 days

- Low-Risk Customers (<40%): Growth and loyalty building activities

Segment-Specific Intervention Library:

- At-Risk Loyalists: Exclusive offers, personal outreach, loyalty protection

- Growth Potential: Educational content, strategic recommendations, community building

- Discount Seekers: Timed promotions, scarcity messaging, basket-building incentives

Continuous Learning System: - Partially Done

- Intervention response tracking and effectiveness measurement

- Automated model retraining based on outcome data -  Future Work

- Strategy optimization through A/B testing and performance feedback -  Future Work

3.3 Advanced Dashboard with Simulation Capabilities

Enhanced Visualization Platform:

Interactive Dashboard Tabs:

- Customer 360° Intelligence View: Real-time scores, trend analysis, intervention history

- Campaign Simulation Studio: "What-if" scenario testing with impact projections

- Segment Evolution Tracker: Migration patterns and forecasted changes

- Model Performance Monitor: Accuracy tracking and drift detection

Simulation-Driven Strategy Development:

- Intervention impact projection before execution

- Resource allocation optimization based on simulated outcomes

- ROI calculation and risk assessment for proposed campaigns

3.4 Production-Ready API Ecosystem

Enhanced Deployment Simulation:

Intelligent API Endpoints:

- POST /api/customer/actions: Integrated customer intelligence with intervention recommendations

- GET /api/segments/analyze: Segment health analytics and opportunity identification

- POST /api/simulate/intervention: Campaign impact simulation before execution

- WS /ws/customer-alerts: Real-time monitoring and instant notification system

WebSocket-Enabled Real-Time Features:

- Live customer behavior monitoring and instant alerting

- Real-time dashboard updates without manual refresh

- Push notifications for critical risk scenarios